Transport Plan update, June 2024

- TRO team is currently reviewing community feedback from the public consultation and taking the necessary steps to address it. Some objections were received regarding the proposed speed limit changes from 30mph to 20mph, and further details have been requested by Fairford Town Council. This formal part of the process can be time-consuming and last for several months. A follow up meeting with the Highways is scheduled on the 10th of July 2024 to discuss the TRO progress and other matters.

- An initial visit to address the drainage issue near The Railway Inn pub revealed underlying  problems at this location. Warning signs and barriers have been installed temporarily, and further work has been requested to investigate and rectify the issue.

- The recurring pothole problems at The Lower Croft have been reported to the relevant teams. While a long-term solution is still being discussed, some temporary repairs may be carried out.

- As a part of WheelWise Project, Fairford Town Council has submitted a funding application for the woodland path improvements along Leafield Road. Further updates will follow.

- The road surface at the corner of London Road and Horcott Road has been damaged and sectioned off with the warning barriers. This issue has been reported to the Highways for further action.

- The foliage near the Keble Fields crossing has been trimmed to improve visibility and overall safety for all road users.